Transcript of the third thesis seminar

Topic:	Modular Smart Home System

Candidates:		Fabian Schätzschock, Richard Krammer

Year:	5BHELS

Supervisor:	RZEPA

Location:		HTL St. Pölten W120

Date:		29.01.2025

Time:	16:40

Tasks:

# Fabian Schätzschock

## State

| Task | Done |
| --- | --- |
| Communication between Raspberry Pi and ESP32 | OK |
| Interface between Webserver and Database | SCRAPED |

## To be done

| Task | Done at |
| --- | --- |
| Completing Bridge Communication | 12.02.2025 |
| Implementing Node Source Code | 19.02.2025 |
| WebUI Prototype | 26.02.2025 |

# Richard Krammer

## State

| Task | Done |
| --- | --- |
| Assemble all PCBs and testing | OK |
| Fix all Issues in the schematic | OK |
| New revision of the modules ordered | OK |

## To be done

| Task | Done at |
| --- | --- |
| Assemble the new versions and testing | 19.02.25 |