Transcript of the second thesis seminar

Topic:	Modular Smart Home System

Candidates:		Fabian Schätzschock, Richard Krammer

Year:	5BHELS

Supervisor:	RZEPA

Location:		HTL St. Pölten W120

Date:		04.12.2024

Time:	7:25

Tasks:

# Fabian Schätzschock

## State

| Task | Done |
| --- | --- |
| Available Website hosted in Network | Not completed |
| Communication between Raspberry Pi and ESP32 | Not completed |

## To be done

| Task | Done at |
| --- | --- |
| Communication between Raspberry Pi and ESP32 | 18.12.2024 |
| Interface between Webserver and Database | 18.12.2024 |
| Available Website hosted in Network | 18.12.2024 |

# Richard Krammer

## State

| Task | Done |
| --- | --- |
| Switch V1 PCB and Schematic | OK |
| Motion-Detection V1 | OK |
| Ordering the PCB | OK |

## To be done

| Task | Done at |
| --- | --- |
| Assemble all PCBs and testing | 28.12.24 |
| Fix all Issues in the schematic | 28.12.24 |