Transcript of the fourth thesis seminar

Topic:	Modular Smart Home System

Candidates:		Fabian Schätzschock, Richard Krammer

Year:	5BHELS

Supervisor:	RZEPA

Location:		HTL St. Pölten W120

Date:		05.03.2025

Time:	07:30

Tasks:

# Fabian Schätzschock

## State

| Task | Done |
| --- | --- |
| Implementing Node Source Code | OK |
| WebUI Prototype | OK |
| Completing Bridge Communication | PARTLY |

## To be done

| Task | Done at |
| --- | --- |
| Completing Bridge to Server Communication | 16.03.2025 |
| Implementing the Bridge Source Code | 16.03.2025 |
| Finishing Documentation | 24.03.2025 |

# Richard Krammer

## State

| Task | Done |
| --- | --- |
| Assemble the new versions and testing | OK |

## To be done

| Task | Done at |
| --- | --- |
| Design case for modules | 26.03.25 |
| Assemble modules | 28.03.25 |